FULL AUDIT: PNW vs Iselman (current state)

PNW has 9 tabs: Right Now, Conditions, Species, Spots, Rigs, Hooks, Knots, Tips, Trip Log.

Iselman currently has 5 tabs: Home, Species, Conditions, Spots, Rigs.

Gap analysis — what Iselman is missing:

| Feature | PNW v2.7 | Iselman v1.0 | Priority |
| --- | --- | --- | --- |
| Live conditions + bite score | ✓ full | ✓ basic | Upgrade |
| 7-day forecast + best days | ✓ | ✗ | High |
| Seasonal focus (what's hot now) | ✓ | ✗ | High |
| Water temp / pressure / wind science | ✓ full tab | ✗ | High |
| Moon phase + solunar | ✓ | ✗ | Medium |
| Tide calendar 7-day | ✓ | ✓ basic | Upgrade |
| Knots guide | ✓ 6 knots | ✗ | High |
| Hook + tackle chart | ✓ full tables | ✗ | Medium |
| Field tips (pro techniques) | ✓ | ✗ | Medium |
| Trip log (personal catch history) | ✓ with CSV | ✗ | High |
| Near Me GPS spots | ✓ | ✗ | High |
| Permit warnings per spot | ✗ | ✗ | High |
| Email newsletter signup | ✓ Beehiiv | ✗ | Medium |
| License checklist | ✓ | ✗ | High |
| Monetization | ✗ yet | ✗ | Plan now |
| 5 languages | ✗ | ✓ | Keep |
| Moroccan species data | N/A | ✓ | Keep |
| Tifinagh / Amazigh | N/A | ✓ | Keep |

ISELMAN V2 ROADMAP

V1.1 — Ship now (what we already have, push to iselman.safjob.com) Get it live. Real users find real bugs.

V1.5 — Parity with PNW core (4–6 weeks)

- Trip Log with local storage, CSV export, 5-language species picker

- Knots guide — 6 essential knots with SVG diagrams translated into all 5 languages

- Near Me GPS — geolocation + Haversine distance sort on spots

- Permit flags per spot — dam/reservoir spots tagged with DPM/Eaux et Forêts permit requirement + link to official source

- Conditions science tab — water temp thresholds by species (warm Mediterranean vs cold Atlas), pressure/wind/moon

- 7-day forecast strip on home screen

- Regulation links — direct links to DPM and Eaux et Forêts official pages per species

V2 — Differentiation (2–3 months)

- Spanish language fully verified (northern coast, Ceuta users)

- Mediterranean coast spots expanded (Al Hoceima, Nador, Saïdia deep coverage)

- Seasonal calendar — Morocco-specific (sardine run, Atlantic bluefin migration window, Atlas trout opener)

- Guide + charter listings (monetization tier 1) — featured listings for Dakhla surf guides, Agadir boat charters, Atlas trout guides

- Gear affiliate links — Decathlon Morocco product links (they have an affiliate program)

- Email newsletter — Beehiiv, same model as PNW, monthly field report in FR/AR

V3 — Premium destination content (4–6 months)

- Dakhla surf fishing deep dive — world-class content, targets international anglers

- English fully polished — expat and tourist market

- Sahara Atlantic expansion — Laayoune, Boujdour spots with 4x4 access notes

- Pro tips tab translated and Morocco-adapted

- Solunar windows for Morocco (different lat/lon than PNW)

- PWA push notifications — tide alerts, stocking reports if DPM publishes data

Monetization architecture (build in from V1.5)

Three clean revenue streams, none of which compromise the free guide:

- Featured listings — fishing guides, charter boats, riads near fishing areas. Flat fee per month. Dakhla alone has 10+ surf fishing operators who'd pay for placement.

- Affiliate gear links — Decathlon Morocco has an affiliate program. Every rig diagram links to the specific tackle. Amazon.ma for items Decathlon doesn't carry.

- Newsletter sponsorship — once the list hits 500+ subscribers, a single monthly sponsor (tackle brand, charter service, fishing tourism operator) at a flat rate. Same model PNW will use.

No ads inside the app itself. That's the promise and the differentiator.